## Slide 1: Statements of Work at JCI (SOW’s) How & Why

## Slide 2: What is a SOW?
A legally binding contract between JCI and a Supplier
An outsourcing agreement where we pay for 3rd party services
A specification of what we want the 3rd party to do - Deliverables
        Ask yourself, “How will I know when the Deliverable is completed”?
        The schedule and sequence of how & when the work is to be completed
            What comes 1st, 2nd, 3rd, etc
            Are there dependencies? Can I accept #1 if I cant test till #3?
        A definition of how we will Accept the Deliverable(s)
        The fee we will pay for the services

## Slide 3: What is a master Services Agreement? MSA
JCI uses a combined MSA – SOW approach
Design is to have 1 MSA and then multiple SOW’s all using the MSA Terms
It is JCI policy that a MSA must be in place before any IT Supplier can start
GITP and JCI Legal negotiate the terms of the MSA
Depending upon the services expected from the supplier the MSA can be Short Form, Medium Form, or Long Form
What’s the difference? Amount of legal requirements appropriate for the expected services
EG, Contractor providing training = Short Form
        Consultant providing services but no access to JCI systems or network = Medium Form
        Consultant, Hosting Services Provider, Large Projects, Network Access = Long Form

## Slide 4: What kind of terms are in a MSA? (Note sample only as each MSA is customized for the Supplier)
Legal definition of the parties, Affiliate rights, Termination Rights
Payment terms
JCI’s ability to screen/approve Supplier staff
Obligation for Supplier to follow JCI Policies we provide to them
Management of Confidential Information
Warranties
Compliance with Laws, Non-Infringement
Acceptance process, Problem Resolution
Intellectual Property Rights, - Who owns the end products?
Indemnification, Insurance Requirements, Limitations of Liability
Force Majeure, Right to Audit, Legal Notices, Rule of Law

## Slide 5: What can go wrong with such a simple process??
Deliverables are not clearly written, open to interpretation
Supplier says it performs to the spec and JCI does not agree
Hard to tell if it has really been completed, dependent on seeing entire sol’n
Supplier or JCI is late
Specifications shift and not documented (increase / decrease from initial SOW)
Supplier swaps out staff without JCI agreement, Unqualified staff
JCI rejects the work,…. Who pays for mistakes?
Shared responsibility and each party blames the other
Surprise invoices
Un-authorized work is done and Supplier wants to be paid for it
Unexpected T&E Invoices with no supporting documents

## Slide 6: Be AWARE!
Supplier sales staff are trained to reduce the suppliers risk and exposure, not JCI’s
How can you level the playing field?

## Slide 7: How to level the playing field
Do not let the Supplier write the SOW, JCI should always “own” the SOW
Use the JCI approved SOW template for Small/Medium Sized engagements
Get help before you sign the SOW. IT Procurement & Legal are on staff
Remember that an up-to-date MSA must be in place before signing any SOW
Follow your BU’s requirement for appropriate legal review before signing
Write Clear Deliverables and Objective measurements for acceptance
Realistic timeline and prompt recovery/ remediation plans if delays happen
Be firm, but fair. If JCI caused the delay, supplier may be entitled to a CR
If Supplier caused the delay document the issue and formalize the recovery plan

## Slide 8: What is a well written Deliverable?
Clearly defines what it is you want done
Can only interpret one way
Deliverable can be clearly measured (IE Acceptance Criteria)
Is logically situated on a timeline of other deliverables
Examples: At the end of a four week evaluation period, an evaluation report will be written and delivered to the stakeholders advising them on the feasibility of deploying Windows 7.
Windows 7 will be deployed to 50 workstations following the Microsoft recommended “In-place” upgrade in the following departments and sequence: Information Technology, HR, Accounting and Sales.

## Slide 9: What can go wrong with writing a deliverable?
Too general and no specific deliverables. IE, “Provide 40 hours of consulting on Windows 7”
Not defining what is in scope and out of scope.
Not clearly stating JCI role when there is a shared responsibility/task
Not providing a sequence of activities. IE, “ Project has 2 phases, first is to upgrade all hard disc drives on 50 PC’s in HR and second phase is to install new operating system and application software” While this may seem obvious, unless the sequence is planned you may get an unwelcome surprise! Imagine if this was done in reverse sequence,…. A lot of rework. Make a project plan.